## Slide 1
Data Pipeline &
Dataset Preparation
Group 2
Ming-Hsiang Lee (lee.minghsi@northeastern.edu)
Data Download · Preprocessing · Dataset Migration

## Slide 2
Data Preparation
01
Data Download
Wrote download_data.py to fetch BBC News and AG News automatically from HuggingFace — no API key, one command
src/download_data.py
02
Data Preprocessing
Built full preprocessing pipeline: text cleaning, stratified splits, shared column schema, debug subset
src/data_preprocessing.py
03
Dataset Migration
Switched from BBC News (5 classes, 1.2k) to AG News (4 classes, 127.6k) — rewrote both scripts, designed split strategy
src/download_data.py · src/data_preprocessing.py
04
Team Infrastructure
Committed all data to repo, defined shared LABEL_MAP, organized bbc/ and agnews/ folders, documented in README
data/ · README.md
Ming-Hsiang Lee · Data Pipeline & Preprocessing · News Topic Classification · Group 2

## Slide 3
Timeline & Milestones
Planned
Actual
Key Events
Week 1
Mar 28
Finalize dataset
& preprocessing
ON TRACK
Mar 28 — BBC News pipeline complete
download_data.py + data_preprocessing.py
All processed CSVs committed to repo
Week 2
Mar 30
Baseline classifier
(n-gram + LR)
AHEAD
Mar 30 — Baseline + BERT both added
Both pipelines completed in the same week
(Proposal had them in separate weeks)
Week 3
Apr 1
Fine-tune BERT;
compare vs baseline
ON TRACK
Apr 1 — Evaluation & error analysis added
BBC test accuracy: ~97.8% (baseline)
Results solid — but dataset felt too small
Week 4
Apr 4–5
Error analysis,
findings, presentation
EXPANDED
Apr 4 — Decided to add AG News
Thomas migrated pipeline; Ruoxuan + Xinyan
updated their scripts within 2 days
Week 4 change: BBC ran with ~97.8% test accuracy — but 1,194 articles felt too small for a meaningful BERT comparison. Team decided to also run AG News (127.6k) for a more rigorous benchmark.
Ming-Hsiang Lee · Data Pipeline & Preprocessing · News Topic Classification · Group 2

## Slide 4
Datasets
Phase 1: BBC News Dataset
1,194 articles (after cleaning)
5 categories: Business, Entertainment,
Politics, Sport, Tech
Full news articles — clean, well-labeled
Source: HuggingFace SetFit/bbc-news
Split: 70 / 15 / 15 (train / val / test)
Phase 2: AG News Dataset
127,600 articles
4 categories: World, Sports,
Business, Sci/Tech
Short news titles + descriptions
Source: HuggingFace fancyzhx/ag_news
Split: official test kept as-is;
val carved from train (85 / 15)
Ming-Hsiang Lee · Data Pipeline & Preprocessing · News Topic Classification · Group 2

## Slide 5
Data Preprocessing
src/data_preprocessing.py
1
load_dataset()
Auto-detect CSV or folder layout; handle column renaming
2
clean_text()
Strip non-ASCII, collapse whitespace — preserve original casing for BERT
3
preprocess()
Drop nulls & duplicates; add label_id and text_lower columns
4
split_dataset()
Stratified split — BBC: 70/15/15 · AG News: 85/15 train+val, official test
5
make_debug_subset()
10 samples per class (40–50 rows) — fast smoke-testing for teammates
6
save_splits()
Write train / val / test / debug CSVs to data/processed/
random_state = 42 throughout — fully reproducible splits every run
Ming-Hsiang Lee · Data Pipeline & Preprocessing · News Topic Classification · Group 2

## Slide 6
Shared Column Schema
All four CSVs (train / val / test / debug) share the same four columns — one format for all models
Column | Type | Content | Used by
label | string | Category name, lowercase — e.g. 'sport' | Everyone
label_id | int | Integer encoding (e.g. business=0) | Ruoxuan, Xinyan
text | string | Cleaned article — original casing preserved | Xinyan (BERT)
text_lower | string | Same text, fully lowercased | Ruoxuan (TF-IDF / LR)
Design note
text keeps original casing — BERT is case-sensitive. text_lower is pre-lowercased for the n-gram baseline.
One shared file, zero conversion needed.
Import in any script
from src.data_preprocessing import LABEL_MAP, ID_TO_LABEL
# LABEL_MAP: {'business': 0, 'sport': 3, ...}
# ID_TO_LABEL: {0: 'business', 3: 'sport', ...}
Ming-Hsiang Lee · Data Pipeline & Preprocessing · News Topic Classification · Group 2

## Slide 7
AG News Migration
Why
BBC News (1.2k articles) was too small to stress-test BERT. AG News (127.6k) is a standard benchmark with a balanced 4-class setup.
Split strategy
Train
102,000
rows
85% of official train
Stratified by class
Val
18,000
rows
15% of official train
Carved — not from test
Test
7,600
rows
Official AG News test
Kept completely unchanged
Official test is kept unchanged — results are directly comparable to published AG News benchmarks. All 4 classes perfectly balanced (25% each).
Ming-Hsiang Lee · Data Pipeline & Preprocessing · News Topic Classification · Group 2

## Slide 8
Folder Structure & Team Handoff
data/
├── raw/
│ ├── bbc-text.csv
│ ├── ag_news_train.csv (120k rows)
│ └── ag_news_test.csv (7.6k rows)
└── processed/
├── bbc/
│ ├── train / val / test / debug
└── agnews/
├── train.csv (102,000 rows)
├── val.csv ( 18,000 rows)
├── test.csv ( 7,600 rows)
└── debug.csv ( 40 rows)
Both datasets preserved
BBC data stays in bbc/, AG News in agnews/. Switch datasets by changing one path.
All data committed to repo
Teammates only need pip install to start — no download or preprocessing step.
debug.csv in both
40 rows (AG News) and 50 rows (BBC) — 10 per class — for fast smoke-testing without a full training run.
Ming-Hsiang Lee · Data Pipeline & Preprocessing · News Topic Classification · Group 2

## Slide 9
Thank You
Group 2
Ming-Hsiang Lee · lee.minghsi@northeastern.edu
src/download_data.py · src/data_preprocessing.py · data/processed/